## Slide 1: ECE Stockroom Web Application
Group Members: Joaquin Rosendo & Camron Capps
Sponsor: Richard Woodcock

## Slide 2: Project Description
Our project is recreating the stockroom website in order to make it modular for future implementations, thoroughly documented, organized, user friendly, mobile friendly, reliable security and overall more efficient.

## Slide 3: Advisor Meeting
Login page verified
Discussed issues with current/legacy website
  Main issue is with TTU virtual server
  Several issues with users fixed

## Slide 4: Additional Software Tools
XAMPP
  website server running on TTU virtual server
GitHub
  Private Repository

## Slide 5: GitHub Private Repository

## Slide 6: Login Page Using Bootstrap
Desktop Computer
Smartphone

## Slide 7: Website File Hierarchy
Stockroom
Login
urls.py
views.py

## Slide 8: Budget
Tools & Labor | Cost
Week 1-2 | $100 (10 hours)
Week 2-3 | $70 (7 hours)
Week 3-4 | $90 (9 hours)
Week 4-5 | $50 (5 hours)
Week 5-6 | --
Week 6-7 | --
Week 7-8 | --
Week 8-9 | --
Expected Total | ~$3000
Total | $310

## Slide 9: Gantt Chart

## Slide 10: Bi-Weekly Deliverable
Completed
  Some research
  Setup software
  Login page
Next deliverables
  Registration page
  User account

## Slide 11: Live Demo*
* If TTU network is working!
http://ecestockroom.ece.ttu.edu/dev/login.html

## Slide 12: Questions?