## Slide 1: ECE Stockroom Web Application
Group Members: Joaquin Rosendo & Camron Capps
Sponsor: Richard Woodcock

## Slide 2: Project Description
Our project is recreating the stockroom website in order to make it modular for future implementations, thoroughly documented, organized, user friendly, mobile friendly, reliable security and overall more efficient.

## Slide 3: Navigation Bar
Desktop
Mobile

## Slide 4: Directory Map
*On Microsoft Publisher file

## Slide 5: Budget
Tools & Labor | Cost
Week 1-2 | $200 (10 hours)
Week 2-3 | $140 (7 hours)
Week 3-4 | $180 (9 hours)
Week 4-5 | $100 (5 hours)
Week 5-6 | $80 (4 hours)
Week 6-7 | $100(5 hours)
Week 7-8 | $0 (0 hours)
Week 8-9 | $120 (6 hours)
Expected Total | ~$3000
Total | $920

## Slide 6: Gantt Chart

## Slide 7: Bi-Weekly Deliverable
Completed
  Navigation Bar
Next deliverables
  Finish remainder of user account
  Begin Management
  User Patient 0

## Slide 8: Questions?